## Slide 1: Friday Training Hour “Basics of Jira”
DES AI / ML Centre of Excellence
Anthony McKale Tech Lead

## Slide 2: Agile Primer

## Slide 3: Agile Primer
  Value is represented in agile as units of work
  In Agile we break down large value items
  Into smaller, easier to achieve units of work
  We give a status to each unit of work (e.g. Backlog, Ready, In Progress, Complete)

## Slide 4: Agile Primer
  The units of work are then tackled (one by one, one at a time)
  Each of these units of work are moved in status
  (As they are started and completed)
  Time moves on we complete all the units of work
  Those large value items are completed

## Slide 5: Agile Primer
  Profit… or more accurately value creation

## Slide 6: Agile Primer
  Profit… or more accurately value creation
  Ps
  The status of the unit of work is called a “status”

## Slide 7: Agile Primer
  Profit… or more accurately value creation
  Ps
  The status of the unit of work is called a “status”
  The unit of work is called a “Task / Bug Ticket”

## Slide 8: Agile Primer
  Profit… or more accurately value creation
  Ps
  The status of the unit of work is called a “status”
  The unit of work is called a “Task / Bug Ticket”
  The larger value item is a “Epic Ticket”

## Slide 9: Agile Primer
  Profit… or more accurately value creation
  Ps
  The status of the unit of work is called a “status”
  The unit of work is called a “Task / Bug Ticket”
  The larger value item is a “Epic Ticket”
  The place where tickets progress is displayed is called a “Board”

## Slide 10: Agile Primer
  And …
  The world’s best “Board” Software is called “JIRA”

## Slide 11: The Basics of Jira
“The Basics of Jira” Table of Contents
Jira Tickets
Jira Markup
Jira Search / JQL
Jira Workflow
Jira Boards

## Slide 12: Intermission
Tea
Cake
Questions ?
Points:
- Subdivided work helps manage large tasks
Agile Boards are amazing
Jira is an amazing online Agile Board

## Slide 13: Jira Tickets

## Slide 14: Jira Tickets
  Jira Tickets are normally completely customisable Unfortunately there are locked down here in RBS
  Hence please ignore surplus fields

## Slide 15: Jira Tickets
  Important Fields
  5 of 25

## Slide 16: Jira Tickets
  Jira Tickets has properties, main ones are:
  Type: Epic / Task / Bug
  Summary: Human Short name
  Component : Which board (we’re ‘Chatbot’)
  Description : Human Details
  Assignee : Who’s working on it

## Slide 17: Jira Tickets
  Plus “status”
  Status : aka Ticket Progress, always starts as “Open” (Determined by workflows which are explained later)

## Slide 18: Jira Tickets
  Jira Comments

## Slide 19: Jira Tickets
  Jira Comments, these should be added when:
  Status change aka testing of work now complete
  Progress happens aka work on WebUI for Chatbot is completed
  Feedback related happens aka unblocked with access granted

## Slide 20: Jira Wiki markup

## Slide 21: Jira Wiki markup
  Jira Comments + Description Field support wiki markup
  This adds rich content, such as :
  - Tables
  Code blocks
  Images

## Slide 22: Jira Wiki markup

## Slide 23: Jira Wiki markup

## Slide 24: Jira Wiki markup
  Tables

## Slide 25: Jira Wiki markup
  Code
  {code} blah {code}

## Slide 26: Jira Wiki markup
  More Details
  https://confluence.atlassian.com/doc/confluence-wiki-markup-251003035.html

## Slide 27: Jira Search aka JQL

## Slide 28: Jira Search aka JQL
JQL is just like SQL for those Database buffs
For everyone else think programmable filters + Pretty GUI which creates JQL
https://jira-dts.fm.rbsgrp.net/issues/?jql=
Aka “find me all ticket with status ‘Open’”
JQL is “status=Open”
Aka “find me all ticket assigned to Anthony”
JQL is “assignee=mckalea” where mckalea is my username

## Slide 29: Jira Search aka JQL
Example:
https://jira-dts.fm.rbsgrp.net/issues/?jql=project%20%3D"AI%2FML%20CoE"%20AND%20status%3DOpen
Tips: https://confluence.atlassian.com/jirasoftwareserver0712/advanced-searching-959315322.html https://confluence.atlassian.com/jiracore/blog/2015/07/search-jira-like-a-boss-with-jql https://confluence.atlassian.com/jirasoftwarecloud/advanced-searching-764478330.html https://www.atlassian.com/blog/jira-software/jql-the-most-flexible-way-to-search-jira-14

## Slide 30: Jira Workflow

## Slide 31: Jira Workflow
  Jira Workflow
  Determines what Statuses are available aka Backlog / Ready for Work / Blocked / In Progress… etc
  Determines ticket status flow to another aka Backlog -> Ready for Work
  Completely customisable in JIRA * Normally but locked down here in RBS
  Each Status maps to a Column in Kanban Board

## Slide 32: Jira Workflow
  Ideal Kanban Jira Ticket Workflow
BACKLOG
READY
WORK IN PROGRESS
WORK COMPLETE
TEST IN PROGRESS
TEST COMPLETE
CLOSED
BLOCKED

## Slide 33: Jira Workflow
  REMOVED

## Slide 34: Jira Board

## Slide 35: Jira Board
Agile board are where team can see :
Work ready to be worked on
Work in progress
Work that is completed* *within the “sprint/cycle”
Work that is blocked

## Slide 36: Jira Board
Aka :
What needs done
What is being done
What has been done
What is blocked

## Slide 37: Jira Board
Features to help this
Tickets (Epic / Task / Bug)
Columns
Swim Lanes
Filters
Component ?

## Slide 38: Jira Board
TICKETS REPRESENT WORK

## Slide 39: Jira Board
COLUMNS REPRESENT PROGRESS
PROGRESS

## Slide 40: Jira Board
SWIMLANES REPRESENT DIVISION OF WORK
(ANY SPLIT YOU DECIDE)
EPIC TASKS
TASKS AND BUGS

## Slide 41: Jira Board
FILTERS REPRESENT JQL QUERY OF WORK ON BOARD
(CAN BE ANY JQL YOU DECIDE)
FILTERS SET UP

## Slide 42: Jira Board
COMPONENTS REPRESENT WHICH BOARD IN OUR PROJECT A TICKET IS ON
*CAN BE ANY JQL AND ANY FIELD
BUT WE CHOSE COMPONENT FIELD FOR THIS
KANBAN BOARD
ALL TICKETS WITH
COMPONENT = “Chatbot”

## Slide 43: Intermission
Tea
Cake
Questions ?
Points:
Workflows are a compromise
Tickets have too many fields
Testing is good for quality (please remember to do this step)

## Slide 44: Questions ?
I’ve been Anthony McKale “Wizard without Portfolio” Fixer-Upper of Broken things, and creator of time-constrained workable Fudges for 15 years. Email : anthony@zapper.hodgers.com