## Slide 1: My Greatest Success
By Anthony McKale

## Slide 2: My Greatest Success
I’ve chosen 2 important projects from early in my career They: shaped me; forged me; made me who I am Topic : “My Greatest Success”

## Slide 3: agenda
MY CAREER
FIRST EPIC PROJECT
LESSIONS
SECOND EPIC PROJECT
OUTRO

## Slide 4: My Career

## Slide 5: My Career
1) University
2) BBC
3) Glorious Contracting Days
4) Life Changing Moment 5) Permie Street

## Slide 6: University (2000-2004)
DUAL DEGREE
Artificial Intelligence / Software Engineer 2:1 (69%)
INTERESTS (2000)
Edinburgh University Orchestra, Compsoc, Gamesoc, Edgar
INTERESTS (2004)
Gamesoc, Edgar (Edinburgh Rock and Goth Society)

## Slide 7: University (2000-2004)
NOTABLE PROJECTS
Simulated a cricket lower-brain to drive a robot
Won a robot sumo competition
Once got 150% by partially solving a deliberately impossible practical exercise
After Uni won “Dare to be Digital” Gaming Competition

## Slide 8: BBC (2004-2011)
NOTABLE PROJECTS
BBC CBBC BBC Jam iPlayer (Bafta winning), and more….

## Slide 9: BBC (2004-2011)
NOTABLE PROJECTS
Continued…
Dozens of local Scottish Websites
Dozens of flash games (one of won a Bafta)
Bitesize
BBC Jam
Forge (BBC core platform)
iPlayer (Bafta winning)
BBC Radio and Music Websites
BBC News Website
BBC CBBC Website
BBC Cbeebies Website
and more….

## Slide 10: BBC (2004-2011)
I was so busy and popular I was even spoken of in plural form

## Slide 11: Mark Thomson BBC Director-general (2007) all hands BBC PQ Glasgow
“I would like to thank the Brilliant flash resources from Scotland.
For making iPlayer possible.”

## Slide 12: Contracting (2011-2021)
NOTABLE PROJECTS
2021: RiverSafe’s Eze (Principal Engineer) open-source security orchestrator 2020: Natwest’s Ask Archie AI (Principal Engineer) nice little AI Chatbot, won a BCS award 2016: Sky’s OTT, Contact Centre and PCI Dashboards (Tech Lead) So popular it created Sky’s Dashboard and Monitoring Team 2012: Youview Core UI / iPlayer Youview (Senior Engineer) Learn how to code with 16mb of RAM

## Slide 13: Life Changing Moments (2021)
9 Months later

## Slide 14: PAYE RiverSafe (2022)
NOTABLE PROJECTS
2022: Sky’s Heimdall (Principal Engineer) Proprietary security orchestrator + dashboard + pipeline integration Handling about 16k of production repos Full SCA / SAST / Secrets / License scanning
2022: RiverSafe’s Eze (Principal Engineer) open-source security orchestrator
2022: RiverSafe’s Academy (Principal Engineer) Inhouse intensive bootcamp for turning graduates into devops engineers

## Slide 15: Career
Far to say I’ve seen a thing for two

## Slide 16: agenda
MY CAREER
FIRST EPIC PROJECT
LESSIONS
SECOND EPIC PROJECT
OUTRO

## Slide 17: First Epic Project

## Slide 18: First Epic Project
a.k.a
my worst project

## Slide 19: My “BBC Jam” (2006)
1) Hopeful Start
2) Roaring Middle
3) Thudding End

## Slide 20: My “BBC Jam” : Hopeful Start
After 2 year illustrious BBC career I’m personally picked for BBC Scotland’s Biggest ever project
I got my big break, to work on real software

## Slide 21: My “BBC Jam” : Hopeful Start
JAM was bigger and better than any project I’d done :
£150 million budget
Hundreds of engineers, qa, managers, Education consultants across 10 sub-teams
Built using the latest waterfall methodologies
Afford to pay me a full £22k/year previously on £16k/year rolling 3 month contract

## Slide 22: My “BBC Jam” : Roaring Middle
In Scotland we’d been given 3 of 12 modules We were 6 months behind schedule, when I started But I’d came from gaming and knew the solution…

## Slide 23: My “BBC Jam” : Roaring Middle
The solution:
Mad Ninja Coding Skills
Crunch time
Hence went full Ninja Crunch time (16 hour days as standard)

## Slide 24: My “BBC Jam” : Roaring Middle
We had great success, and module after module was completed Manager heaped praise at my often single-handed efforts
Fellow developers, were less praising…

## Slide 25: My “BBC Jam” : Thudding End
Unfortunately the work piled up:
Months of long hours and deadlines, started to tire all
Deadline set years before, demanded jury-rigged coding, with steadily increasing technical debt
Layers of Management, created hundreds of pages of in-depth labyrinthian documentation (ironically often out-of-date, or simply incorrect)
…

## Slide 26: My “BBC Jam” : Thudding End
Unfortunately the work piled up:
…
50% of the work had been handed out to 3rd non-BBC parties

## Slide 27: My “BBC Jam” : Thudding End
Of the 50% 3rd non-BBC completed work:
Approximately 100% had to be re-done by internal staff

## Slide 28: My “BBC Jam” : Thudding End
Internal Staff already woefully understaffed as burned out developers started to resign or leave
Unfortunately, it was the good or clever ones that left first

## Slide 29: My “BBC Jam” : Thudding End
After about a year of 16 hour days, and crushing work load
Tired and angry at my failure as a developer, for not doing better…
I too moved on, going back to my old job in BBC Scotland Interactive

## Slide 30: My “BBC Jam” : Thudding End
A few months later, the EU commission legally challenged the project on competition grounds
The project was shutdown

## Slide 31: Real BBC Office Christmas Card (2006)

## Slide 32: agenda
MY CAREER
FIRST EPIC PROJECT
LESSIONS
SECOND EPIC PROJECT
OUTRO

## Slide 33: First Epic Failure Lessons Learnt

## Slide 34: Lessons Learnt
BBC Jam was/is my biggest failure
My hardest project
After a few months I reflected
Never again

## Slide 35: Lessons Learnt
Lessons I learnt :
Politics
Ninja Coding
Team work
Waterfall
Fate

## Slide 36: Lessons Learnt
Politics: To win wars, pick your battles
also learn when to shut up, or when the battle is lost not to be bitter

## Slide 37: Lessons Learnt
Ninja Coding: It’s bad for your health, and it’s also terrible for Tech debt there’s nothing more permanent than a proof of concept prototype rushed into production

## Slide 38: Lessons Learnt
Team work: A problem shared is a problem cut in 1.5* individuals don’t scale to workload, not matter how talented you got to work with your team, can’t hero program * Mythical Man-Month Joke: Ask me afterwards

## Slide 39: Lessons Learnt
Waterfall: Ironically terrible at delivering stuff on time
never estimate in time but story points
working code more important than documentation

## Slide 40: Lessons Learnt
Fate: Not every problem is technical
also you can’t save every project

## Slide 41: Lessons Learnt
Those Lessons helped my Greatest Success

## Slide 42: agenda
MY CAREER
FIRST EPIC PROJECT
LESSIONS
SECOND EPIC PROJECT
OUTRO

## Slide 43: Second Epic Project

## Slide 44: Second Epic Project a.k.a my best project

## Slide 45: My “iPlayer” (2007)
1) Dreadful Start
2) Roaring Middle
3) Satisfying End

## Slide 46: My “BBC iPlayer” : Dreadful Start
iPlayer v1 was a beast
After years of development a desktop Peer-to-peer app was released
The critical reception was poor
BBC needed a web based streaming version

## Slide 47: My “BBC iPlayer” : Dreadful Start
I ran the BBC’s Internal Flash Working group
We rallied myself and 2 senior developers to convince the BBC high ups Flash was superior to Silverlight
The completed product deadline of 10 weeks was set, to hit all important Christmas ratings

## Slide 48: My “BBC iPlayer” : Roaring Middle
Luckily, due to BBC Jam we had Flash video experience
We had reusable code and unused servers Management had licensing and security audits for all assets fresh from BBC JAM

## Slide 49: My “BBC iPlayer” : Roaring Middle
10 developers team, 10 weeks Converting the core of my Scottish Media Player (Glasgow), into the Embedded Media Player (London)
We used agile incremental development, CI servers, even did a little Unit testing

## Slide 50: My “BBC iPlayer” : Roaring Middle
Every week we got closer, as our dev environment matured
We knew when to:
accept weird requirements volume to 11…
push back on poor requirements tivo’s back 10 seconds, due to 20 second seek latency

## Slide 51: My “BBC iPlayer” : Roaring Middle
We 10 worked hard
together against the world as a team
Towards that Christmas goal

## Slide 52: My “BBC iPlayer” : Satisfying End
Rest is history : We hit Christmas by the skin of our teeth (ask me about pre-warming metadata servers) A standing team of 20 contractors was grown to maintain our media player code I even got a promotion to Senior Developer Youngest in the BBC at only 24

## Slide 53: My “BBC iPlayer” : Satisfying End
Lessons applied :
Politics
Ninja Coding
Team work
Waterfall
Fate

## Slide 54: agenda
MY CAREER
FIRST EPIC PROJECT
LESSIONS
SECOND EPIC PROJECT
OUTRO

## Slide 55: summary
I’ve been Anthony “Zapper” McKale
Hopefully I’ve Educated, Informed, and even Entertained Ask me about the Mug after the presentation

## Slide 56: thank you
Anthony McKale
anthony@zapper.hodger.com