## Slide 1: Standups Introduction
What / Where,
Why, How ?
By Anthony McKale
“Wizard Without Portfolio”

## Slide 2: 1. What are Standups :
Comes from the Famous “Scrum” software methodology
One of it’s Four Core workflows
Let me explain “Scrum” …

## Slide 3: 1a. Scrum History
Born in the early 90s, in Japan
Based on Car Manufacturing product design
Replaced aged Rational Unified Process

## Slide 4: 1a. What is Scrum
Set of Team Values
Division of Roles and Responsibilities
Time boxed Release Cycle (the Sprint)
Set Workflows within Cycle (e.g. Standup)
List of Artifacts (e.g. Scrum Board)

## Slide 5: 1a. Scrum Goals
Visibility of Value / Work (Don’t hide things)
Frequent inspection (Spot Issues Quickly)
Quick to adapt (Resolve / Mitigate Issues Quickly)
Frequent Releases (Realise value quickly and frequently)

## Slide 6: 1a. Scrum : Release Cycle (the Sprint)
Time boxed (typically 2 weeks)
Starts with ‘Planning’ (what to do)
Daily ‘Standups’ (daily status updates)
End with ‘Review’ (what was achieved)
And with ‘Retrospective’ (how is it going)
Look Familiar to “Operational Excellence ?”

## Slide 7: 1a. Operational Excellence
Planning Games (Monday Morning)
Standups (Tuesday – Friday in Morning)
Respectives (bi-weekly)
Showcases (Monthly)
As you can see this is a Scrum implementation

## Slide 8: 1. What are Standups
Part of the Scrum Process
Daily morning status update

## Slide 9: 2. How are Standups conducted
Team gathers the ‘Scrum Board’
Take turns giving status update
Status Update is :
  Yesterday’s work
  Today’s work
  Blockers / Problems
10 Members maximum (break into smaller groups!)
10 Minutes maximum (that’s why your standing up!)

## Slide 10: 2. Scrum Artifact : the Board
Sprints Work is broken into Tickets (in planning)
Sprints Tickets are put on Board (in planning)
Ticket Progress is Tracked Regularly (during Standup)
Tickets Status easily viewed via Board

## Slide 11: 2. What not to do
Talk off topic (keep it short and sweet)
Work on multiple Tickets (Time slicing)
Skip Standups (destroys routine)
Talking when other are talking
Hide problems (tell team immediately !)

## Slide 12: 2. Standups How Overview
Daily morning Update
  Yesterday’s Progress
  Today Goals
  State Blockers / Problems
No more than 10 minutes total !

## Slide 13: 3. Why do Standups
Visibility of each others work
Visibility of Work in progress
Visibility of Outstanding Work (sprint backlog)
Highlights Blockers / Problems
Starts Group problem solving (swarming)

## Slide 14: 4. Standup Summary
Meeting up Daily
Update (Yesterday / Today / Problems)
Any Other Business
Get on with your day
Keep It Regular
Keep It Short (10 minutes max)

## Slide 15: Questions ?

## Slide 16: Further Reading
Better System for Business as Usual / Software Maintenance Teams (Replaces Planning/Sprints with On-demand Ticket Creation/Planning Buckets)
https://en.wikipedia.org/wiki/Scrumban
Better System for Non-Development Teams (Replaces Pushing Tickets into Sprints with Pulling Work from a common Pool)
https://en.wikipedia.org/wiki/Kanban_(development)
Description of Scrum
https://en.wikipedia.org/wiki/Scrum_(software_development)#Planning
Scrum Training (Where I did my scrum master course many moons ago)
http://www.agilebear.com/